## Slide 1: Capstone Design (2)
12th week : Life Sports Total Solution
Date | 2019.05.20
Presenter | 금강현
Team | 공찬형, 금강현, 이동현

## Slide 2
Index
Implementation
Schedule
Q & A

## Slide 3
Implementation

## Slide 4
1. Implementation : Server
WAR file import error occurred
Decided to separate web, app server
Focus on front UI development
Web Server for
Administrator page
App Server for
Client App
Web + App Server

## Slide 5
2. Implementation : UI Design
MainIndividual
ReservationStatus
MatchingStatus
SelectType
SelectSports
SelectRegion
SelectPlan
FavoriteGymList
ReservationCheck
JoinPlayerList
JoinPlayerDetail
Mypage
HeaderInfo
Login
Register
Register2
JoinedTeam
TeamInfo
Screen flow chart
: Developed
: Undeveloped

## Slide 6
2. Implementation : UI Design
The total number of screens is 20, and about 7~8 will be added
Only the UI has been developed and needs to connect to the server
3 Entry Point : Header / Personal Main / Team Main
MainTeam
TeamGameResult
TeamInfo
TeamMemberList
TeamMemberDetail
ResultDetail

## Slide 7
2. Implementation : Main
Personal Info
Team Info
Login

## Slide 8
2. Implementation : Select Gym

## Slide 9
2. Implementation : Reservation
Favorite
Select Plan
Reservation Check

## Slide 10
2. Implementation : Reservation
Matching Check
Participant
Participant Profile

## Slide 11
2. Implementation : Team
Team Main

## Slide 12
2. Implementation : Team
Matching Check
Participant
Participant Profile

## Slide 13
3. Implementation : Hadoop Cluster Construction
Construct Hadoop cluster using 5 EC2 instances
  Use Elastic IP to be able to connect cluster from anywhere
  Use m5.xlarge instance type (RAM : 16GB, #of cores : 4)
Notes: Spring Base Structure Developed
Servlet configure : RequestMapping을 위한 기본 설정
Maven configure : 배포 및 외부 라이브러리 사용을 위한 Maven Pom.xml 설정
Interceptor Implementation : 로그인 세션 유지 및 페이지 권한 설정을 위한 Pre-Post Interceptor 구현
Controller Implementation : Dispatch된 Request를 분기하여 처리하기 위한 Method를 선언 및 구현.
Business Logic Implementation(Service Layer) : Controller가 이용할 서비스 모듈 (데이터베이스로 자료를 읽거나, 해당 자료를 통한 연산 등) 구현
Database Connection(Mybatis – MySql) : 데이터베이스 쿼리 처리를 위한 Mybatis 설정. 기초 쿼리 구현 및 데이터베이스 접근을 위한 DAO객체 구현.
View Resolver (JSP, JSTL) : Spring MVC에 따른 View 구현. JSP, JSTL를 이용하여 페이지 개발.

## Slide 14
Able to access Cloudera manager Web services
  Cloudera manager provides useful information about managing cluster
Add ‘Sqoop’ service for data import / export
Configuration modification for stable cluster management
  Get rid of yellow / red lights for each service
  HDFS : Lack of disk size
  Sqoop : Gateway(State no need)
3. Implementation : Hadoop Cluster Construction
Notes: Spring Base Structure Developed
Servlet configure : RequestMapping을 위한 기본 설정
Maven configure : 배포 및 외부 라이브러리 사용을 위한 Maven Pom.xml 설정
Interceptor Implementation : 로그인 세션 유지 및 페이지 권한 설정을 위한 Pre-Post Interceptor 구현
Controller Implementation : Dispatch된 Request를 분기하여 처리하기 위한 Method를 선언 및 구현.
Business Logic Implementation(Service Layer) : Controller가 이용할 서비스 모듈 (데이터베이스로 자료를 읽거나, 해당 자료를 통한 연산 등) 구현
Database Connection(Mybatis – MySql) : 데이터베이스 쿼리 처리를 위한 Mybatis 설정. 기초 쿼리 구현 및 데이터베이스 접근을 위한 DAO객체 구현.
View Resolver (JSP, JSTL) : Spring MVC에 따른 View 구현. JSP, JSTL를 이용하여 페이지 개발.

## Slide 15
Use HUE service (Hadoop User Interface) for using each service in Hadoop eco-system
  Below is the test for printing out the list of tables in MySQL database server
  Right side of the screen shot show the job browser which show if the task has been completed successfully or not with the reasons of failure.
list-tables
--connect jdbc:mysql://3.16.229.70:3306/lifesports
--username ‘root’ –password ‘1111’
Job browser
3. Implementation : Hadoop Cluster Construction
Notes: Spring Base Structure Developed
Servlet configure : RequestMapping을 위한 기본 설정
Maven configure : 배포 및 외부 라이브러리 사용을 위한 Maven Pom.xml 설정
Interceptor Implementation : 로그인 세션 유지 및 페이지 권한 설정을 위한 Pre-Post Interceptor 구현
Controller Implementation : Dispatch된 Request를 분기하여 처리하기 위한 Method를 선언 및 구현.
Business Logic Implementation(Service Layer) : Controller가 이용할 서비스 모듈 (데이터베이스로 자료를 읽거나, 해당 자료를 통한 연산 등) 구현
Database Connection(Mybatis – MySql) : 데이터베이스 쿼리 처리를 위한 Mybatis 설정. 기초 쿼리 구현 및 데이터베이스 접근을 위한 DAO객체 구현.
View Resolver (JSP, JSTL) : Spring MVC에 따른 View 구현. JSP, JSTL를 이용하여 페이지 개발.

## Slide 16
Using Hue for sqoop service failed so that use CLI for getting a sqoop job result
  Probably because of the permission ( Solving the problem is ongoing…)
Imports tables from MySQL to HDFS using Sqoop CLI
3. Implementation : Hadoop Cluster Construction
Notes: Spring Base Structure Developed
Servlet configure : RequestMapping을 위한 기본 설정
Maven configure : 배포 및 외부 라이브러리 사용을 위한 Maven Pom.xml 설정
Interceptor Implementation : 로그인 세션 유지 및 페이지 권한 설정을 위한 Pre-Post Interceptor 구현
Controller Implementation : Dispatch된 Request를 분기하여 처리하기 위한 Method를 선언 및 구현.
Business Logic Implementation(Service Layer) : Controller가 이용할 서비스 모듈 (데이터베이스로 자료를 읽거나, 해당 자료를 통한 연산 등) 구현
Database Connection(Mybatis – MySql) : 데이터베이스 쿼리 처리를 위한 Mybatis 설정. 기초 쿼리 구현 및 데이터베이스 접근을 위한 DAO객체 구현.
View Resolver (JSP, JSTL) : Spring MVC에 따른 View 구현. JSP, JSTL를 이용하여 페이지 개발.

## Slide 17
Import
HDFS
Export
Streaming Data
Batch Data
Asynchronous
Scheduling
3. Implementation : Hadoop Cluster Construction
Notes: Spring Base Structure Developed
Servlet configure : RequestMapping을 위한 기본 설정
Maven configure : 배포 및 외부 라이브러리 사용을 위한 Maven Pom.xml 설정
Interceptor Implementation : 로그인 세션 유지 및 페이지 권한 설정을 위한 Pre-Post Interceptor 구현
Controller Implementation : Dispatch된 Request를 분기하여 처리하기 위한 Method를 선언 및 구현.
Business Logic Implementation(Service Layer) : Controller가 이용할 서비스 모듈 (데이터베이스로 자료를 읽거나, 해당 자료를 통한 연산 등) 구현
Database Connection(Mybatis – MySql) : 데이터베이스 쿼리 처리를 위한 Mybatis 설정. 기초 쿼리 구현 및 데이터베이스 접근을 위한 DAO객체 구현.
View Resolver (JSP, JSTL) : Spring MVC에 따른 View 구현. JSP, JSTL를 이용하여 페이지 개발.

## Slide 18
Schedule

## Slide 19
4. Personal Project Schedule
Lee, Donghyun : DB Construction & Data Analysis, Recommendation Implementation
Dates | March |  |  |  | April |  |  |  |  | May |  |  |  | June |  | 
Task Descriptions | 4 | 11 | 18 | 25 | 1 | 8 | 15 | 22 | 29 | 6 | 13 | 20 | 27 | 3 | 10 | 17
Team Organization |  |  |  |  |  |  | Midterm Demonstration & Presentation |  |  |  |  |  |  | Final Demonstration & Presentation |  | 
Subject Confirmation / Write out the Proposal |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Data collection & Generation / Data modeling |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Database Construction |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Hadoop Installation / CDH Cluster Construction |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Data Analysis using Hadoop Cluster |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Test and Debugging |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Preparing for Final Demo |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Writing Manuals and Reports |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 20
4. Personal Project Schedule
Dates | March |  |  |  | April |  |  |  |  | May |  |  |  | June |  | 
Task Descriptions | 4 | 11 | 18 | 25 | 1 | 8 | 15 | 22 | 29 | 6 | 13 | 20 | 27 | 3 | 10 | 17
Team Organization |  |  |  |  |  |  | Midterm Demonstration & Presentation |  |  |  |  |  |  | Final Demonstration & Presentation |  | 
Subject Confirmation / Write out the Proposal |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Web UI Design |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Web Structure Construction |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Functional Implementation : Manager Web Site |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Functional Implementation : Matching Service (App) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Functional Implementation : Ranking System (App) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Functional Implementation : Basic System (App) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Test and Debugging |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Preparing for Final Demo |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Writing Manuals and Reports |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Gong, Chanhyung : Web Structure construction, Web & app implementation

## Slide 21
4. Personal Project Schedule
Dates | March |  |  |  | April |  |  |  |  | May |  |  |  | June |  | 
Task Descriptions | 4 | 11 | 18 | 25 | 1 | 8 | 15 | 22 | 29 | 6 | 13 | 20 | 27 | 3 | 10 | 17
Team Organization |  |  |  |  |  |  | Midterm Demonstration & Presentation |  |  |  |  |  |  | Final Demonstration & Presentation |  | 
Subject Confirmation / Write out the Proposal |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
App UI Design |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
App Structure Construction |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Functional Implementation : Manager Web Site |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Functional Implementation : Reservation (App) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Functional Implementation : Matching Service (App) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Functional Implementation : Ranking System (App) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Functional Implementation : Basic System (App) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Test and Debugging |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Preparing for Final Demo |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Writing Manuals and Reports |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Geum, Kanghyeon : App Structure construction, Web & App implementation

## Slide 22
4. Project Schedule
Dates Task Descriptions | March |  |  |  | April |  |  |  |  | May |  |  |  | June |  | 
 | 4 | 11 | 18 | 25 | 1 | 8 | 15 | 22 | 29 | 6 | 13 | 20 | 27 | 3 | 10 | 17
Team Organization |  |  |  |  |  |  | Midterm Demonstration & Presentation |  |  |  |  |  |  | Final Demonstration & Presentation |  | 
Subject Confirmation / Write out the Proposal |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Web UI Design |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Web Structure Construction |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Data collection & Generation / Data modeling |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Database Construction |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
App UI Design |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
App Structure Construction |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Functional Implementation : Manager Web Site |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Functional Implementation : Reservation (App) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Hadoop Installation / CDH Cluster Construction |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Data Analysis using Hadoop Cluster |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Functional Implementation : Matching Service (App) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Functional Implementation : Ranking System (App) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Functional Implementation : Basic System (App) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Test and Debugging |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Preparing for Final Demo |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Writing Manuals and Reports |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 23
Q&A